Contact Manager - Project Planning Documentation

Project Overview

| Field | Details |
| --- | --- |
| Date | 06/03/2026 |
| Team ID | SWTID-2026-1363 |
| Project Name | Contact Manager |
| Maximum Marks | 5 Marks |

The Contact Manager project is a comprehensive web application designed to provide users with a robust platform for managing their personal and professional contacts. This Node.js-based application will feature secure user authentication, full CRUD (Create, Read, Update, Delete) operations for contact management, and a RESTful API architecture.

Project Objectives

| Objective | Description |
| --- | --- |
| Security | Develop a secure, scalable contact management system |
| Authentication | Implement JWT-based authentication for user security |
| Architecture | Create a well-structured RESTful API |
| Validation | Ensure proper data validation and error handling |
| Quality | Deliver a fully tested and debugged application |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | Project Setup | USN 1 | Set up Node.js project structure with necessary dependencies (Express.js, MongoDB, bcrypt, jsonwebtoken, dotenv, cors, helmet) | 10 | High | Vaigai Selvi E |
| Sprint 1 | User and Contact Schema | USN 2 | Create comprehensive schema models for user authentication (username, email, password hash) and contact management (name, phone, email, address, tags, timestamps) | 10 | High | Keerthika R |
| Sprint 2 | Controllers | USN 3 | Develop authentication controllers (register, login, logout, profile) and contact controllers (create, read, update, delete, search) with proper error handling | 10 | High | Gopika K |
| Sprint 2 | Middleware | USN 4 | Implement JWT authentication middleware for route protection and comprehensive data validation middleware for input sanitization and validation | 10 | High | Manju R |
| Sprint 3 | Routes | USN 5 | Create RESTful API routes for authentication endpoints (/auth/register, /auth/login) and contact CRUD operations (/contacts with GET, POST, PUT, DELETE methods) | 10 | High | Mahalakshmi M |
| Sprint 3 | Server Configuration | USN 6 | Develop server.js file with Express server configuration, database connection, middleware integration, route definitions, and error handling | 10 | High | Manju R |
| Sprint 4 | Quality Assurance | USN 7 | Comprehensive debugging, unit testing with Jest, integration testing, API endpoint testing with Postman, performance optimization, and security validation | 10 | High | Mahalakshmi M |

Story Point Estimation Guidelines

| Points | Complexity Level | Description |
| --- | --- | --- |
| 5 Points | Simple | Tasks requiring minimal complexity |
| 10 Points | Moderate | Standard development effort required |
| 15 Points | Complex | Significant development and integration effort |
| 20 Points | Highly Complex | Extensive research and development required |

Project Tracker, Velocity & Burndown Chart (4 Marks)

Sprint Tracking Overview

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | 20 | 1/2 Day | 07/03/2026 | 07/03/2026 | 20 | 08/03/2026 |
| Sprint 2 | 20 | 1/2 Day | 07/03/2026 | 07/03/2026 | 20 | 08/03/2026 |
| Sprint 3 | 20 | 1/2 Day | 08/03/2026 | 08/03/2026 | 20 | 09/03/2026 |
| Sprint 4 | 10 | 1/2Day | 08/03/2026 | 08/03/2026 | 10 | 09/03/2026 |

Velocity Analysis

| Metric | Value |
| --- | --- |
| Average Velocity | 17.5 story points per sprint |
| Total Project Story Points | 70 points |
| Project Duration | 4 sprints (4 days) |
| Completion Rate | 100% (all sprints completed on schedule) |

Sprint Deliverables

Sprint 1 Deliverables

| Category | Deliverable |
| --- | --- |
| Project Foundation | Complete Node.js project initialization |
| Dependencies | All required npm packages installed and configured |
| Database Models | User and Contact schemas with proper validation |
| Environment Setup | Development environment fully configured |

Sprint 2 Deliverables

| Category | Deliverable |
| --- | --- |
| Authentication System | Complete user registration and login functionality |
| Contact Management | Full CRUD operations for contact management |
| Security Layer | JWT middleware and input validation systems |
| Error Handling | Comprehensive error management across all controllers |

Sprint 3 Deliverables

| Category | Deliverable |
| --- | --- |
| API Endpoints | All RESTful routes implemented and tested |
| Server Configuration | Production-ready server setup |
| Route Protection | Secured endpoints with authentication middleware |
| Documentation | API endpoint documentation completed |

Sprint 4 Deliverables

| Category | Deliverable |
| --- | --- |
| Quality Assurance | Complete testing suite implementation |
| Performance Optimization | Code optimization and performance tuning |
| Security Audit | Security vulnerability assessment and fixes |
| Final Documentation | Complete project documentation and deployment guide |

Risk Management

| Risk Type | Description | Mitigation Strategy |
| --- | --- | --- |
| Technical Risks | Database connection issues, authentication vulnerabilities | Daily code reviews, continuous integration |
| Timeline Risks | Potential delays in testing phase | Backup deployment plans, parallel development |
| Resource Risks | Single team member dependency | Knowledge sharing sessions, documentation |

Success Metrics

| Metric | Target | Description |
| --- | --- | --- |
| Code Coverage | 90% | Comprehensive test coverage across all modules |
| Performance | <200ms | API response time optimization |
| Security | Zero critical vulnerabilities | Complete security audit compliance |
| Documentation | 100% coverage | Complete API documentation with examples |

This comprehensive planning document ensures systematic development, proper resource allocation, and successful project delivery within the specified timeline and quality standards.